## Slide 1: Epipog – Development Process/Methodology Nov. 19, 2016
Andrew Ferlitsch

## Slide 2: IP -> Technology -> Product
Phase 1: Create Intellectual Property Concept
Phase 2: Turn IP into Technology
Phase 3 Turn Technology into Product

## Slide 3: Phase 1 : IP Concept
Technologist chooses a concept to explore
  NoSQL Data Pipeline & Engine
Become familiar with the domain
  Study Schema(less) Database Principals
  Research Design Approaches
  Identify existing Open Source NoSQL Engines
Researches the domain for opportunity
  No Dominant Player – but MongoDB is leading
  No/Few specialize in Open Data datasets
  Academic/Professional Education/Training

## Slide 4: Phase 1 : IP Concept ( Domain Goal)
Develops Expertise
  3/6/9 weeks plan
    3 weeks – able to grasp the domain (breadth)
    6 weeks – deep knowledge in various areas
    9 weeks – expert knowledge in select areas

## Slide 5: Phase 1 : IP Concept (3)
Demonstration
  Develop Prototype that demonstrate concepts
    CSV/PSV to Columnar/Document/RDBMS data stores
    CRUD queries
Practice Demo and Pitch / Feedback
  Technical Professional Acquaintances
  Business Manager Acquaintances
Transition to Technology Phase
  Planning (Marketing) is assigned (Product Owner)
  Project Leader is Assigned

## Slide 6: Phase 2 : Turn IP into Technology
Planning Person selects ‘Features’ to develop
  Document/Columnar input (+ Semantic)
  Micro-Service endpoints
  OR/WA Open Data data warehouse
Project Leader selects ‘Methodologies’
  Agile Methodology / Sprints
  Test Driven Development
  OOP Design
Project Leader setups up Sprint
  Weekly: Planning & Review

## Slide 7: Phase 2 : Turn IP into Technology (2)
3 Months ( Nov 2016 – Jan 2016)
Demonstration of Technology that would be productized in 18 month
Academic/Education
  Online Tutorial
  Open Source / Editing Bay
Professional/Training
  Feature Roadmap
  Professional Training
  Risk/Mitigation

## Slide 8: Phase 2 : Turn IP into Technology (4)
Transition to Product Stage
  Product Owner writes overview product specification
  Development Team championed
  Technologist transfers technology and trains development team
  Project Leader oversees development team
  QA is on-boarded for e2e test development

## Slide 9: Phase 3 : Turn Technology into Product
Business Sponsors Fund the Development
Product Owner, Project Leader, QA stay onboard through the product development.