## Slide 1: Epipog – Sprint 8 Planning Dec. 11 – Dec. 17
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (1 story pt)
Expand e2e testing of Select (1 story pt)
Expand Input processing from the Cmdline (1 story pts)
Implement linear Index (2 story pt)
Total Story Points: 5

## Slide 3: Reduce Technical Backlog ect
Complete Threading Select from CmdLine to DataStore
  Finish Implementation of Select by Fields
  Fix Bugs Found

## Slide 4: Expand e2e testing of Select
Add cmdline test cases and fix bugs found
  Add Tests For All Data Types
    Standard Data Model
    Data State Model (unicode, hex/oct, boolean variants, integer variants)

## Slide 5: Expand Input processing from the Cmdline
No Header in CSV
Add Octal Number Support
Add Verify Input option to CmdLine

## Slide 6: Implement linear Index
Complete Linear Index Class in Index Package
Add Tests and Document
Implement primary index in data store
Implement unique and non-unique index in data store