## Slide 1: Epipog – Sprint 8 Review Dec. 11 – Dec. 17
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (1 story pt) – 100%
Expand e2e testing of Select (1 story pt) – 100%
Expand Input processing from the Cmdline (1 story pts) – 100%
Implement linear Index (2 story pt) – 50%
Completed Story Points: 4

## Slide 3: Reduce Technical Backlog ect
Complete Threading Select from CmdLine to DataStore
  Finish Implementation of Select by Fields [DONE]
  Fix Bugs Found [DONE]

## Slide 4: Expand e2e testing of Select
Add cmdline test cases and fix bugs found
  Add Tests For All Data Types [DONE]
    Standard Data Model
    Data State Model (unicode, hex/oct, boolean variants, integer variants)

## Slide 5: Expand Input processing from the Cmdline
No Header in CSV [DONE]
Add Octal Number Support [DONE]
Add Verify Input option to CmdLine [DONE]

## Slide 6: Implement linear Index
Complete Linear Index Class in Index Package
[DONE]
Add Tests and Document [DONE]
Implement primary index in data store [NOT DONE]
Implement unique and non-unique index in data store [NOT DONE]