## Slide 1: Epipog – Sprint 6 Planning Nov. 27 – Dec. 3
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (2 story pts)
Add Where/Sort (3 story pts)
Continue Web Server Interface for current packages (2 story pts)
Add command line interface (1 story pt)
Total Story Points: 8

## Slide 3: Reduce Technical Backlog
Handle UNICODE characters for strings
  Binary Fixed Record Store (2byte chars)
  JSON/CSV save as UTF-8 formats

## Slide 4: Add Where / Sort
Add Where Clause to Data Stores
  Comparison Operators
  IN operator
Add 1st level sorting
  Merge Sort
  Insertion Sort
  Quick Sort

## Slide 5: Expand Web Server support
Complete Web Server for DataStore
  Code
  README.md documentation

## Slide 6: Add Command Line Interface
Add command line utility
  Insert
  Select
  Where / Sort
  Datastore / Input settings