## Slide 1: Epipog – Sprint 3 Review Nov. 5 – Nov. 12
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (1 story pt) – 100%
Expand Data Model for Semantic Data (3 story pts) – 20%
Expand Input Parse for Document Oriented (2 story pts) – 100%
Start Data Import Module (3 story pts) – 75%
Total Story Points: 9 / Completed 6

## Slide 3: Reduce Technical Backlog
Updated Readme.md for epipog-ip
  How to Download and Compile
  Simple Command Line Usage
New Tools / Frameworks
  Reconstructed source into packages and built with Gradle.
  Built web server interface with Spring.io RESTful web services.

## Slide 4: Expand Data Model for Semantic Data
DataMeta class
  Expanded base abstract class to cover CSV Linked Data.

## Slide 5: Expand Data Input for Document Oriented
Added Hierarchical Parser Class
  Support JSON
  Handles single and multi-document input.
  Add Unit Tests
  Specification Written

## Slide 6: Start Data Import Module
Add Schema Base Class as Interface
Defined Interface for Collections
Define Interfaces for Schemas
  Tabular
  Dynamic