## Slide 1: Epipog – Sprint 7 Review Dec. 4 – Dec. 10
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (1 story pts) – 100%
Support Query Operations from Collection (2 story pts) – 75%
Expand Cmdline Interface for Insert/Select (2 story pt) – 75%
Total Story Points: 4

## Slide 3: Reduce Technical Backlog
Update Test Scripts
  Fix echo problem with calculating test results [DONE]
  Rewrite cmdline test script to function same as package test scripts [DONE]

## Slide 4: Support Query Operations in Collection
Add Open/Close methods, thread down to DataStore [DONE]
Add Insert() method, thread down to DataStore [DONE]
Add Select() method, thread down to DataStore [partial]

## Slide 5: Expand CommandLine Interface
Add Options for Reader [DONE]
Add Options for Insert [DONE]
  From cmdline args
  From File
Add Options for Select
  Select w/o where [DONE]
  Select with where clause [NOT DONE]