## Slide 1: Epipog – Sprint 10 Planning Jan. 1 – Jan. 7
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog - NA (0 story pt)
Complete Sort Function ( 2 story pts )
Add Sort to Cmdline (1 story pt)
Total Story Points: 3

## Slide 3: Complete Sort Function
Consolidate Common Code
Extend Function for Descending and Ascending order
Add Tests
Add Documentation

## Slide 4: Add Sort to Cmdline
Add Sort option to cmdline
  Sort Type
  Ascending vs. Descending order
Add Tests