## Slide 1: Epipog – Sprint 10 Review Jan. 1 – Jan. 7
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog - NA (0 story pt)
Complete Sort Function ( 2 story pts ) - 85% Done
Add Sort to Cmdline (1 story pt) - 75% done
Total Story Points: 2.5

## Slide 3: Complete Sort Function
Consolidate Common Code [ Done ]
Extend Function for Descending and Ascending order [ Done ]
Add Tests [ Done ]
Add Documentation [ Not Done ]

## Slide 4: Add Sort to Cmdline
Add Sort option to cmdline [ Done ]
  Sort Type
  Ascending vs. Descending order
Add Tests [ not done ]