## Slide 1: Epipog – Sprint 5 Review Nov. 20 – Nov. 26
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (2 story pts) – 66% Completed
Make Project Documentation more Professional (2 story pts) – 80% Completed.
Continue to Expand DataStore (2 story pts) – 100% Completed
Continue Web Server Interface for current packages (2 story pts) – 100% Completed
Completed Story Points: 7

## Slide 3: Reduce Technical Backlog
Fix [C]SV bugs
  Fixed LinkCSV test case fails - Done
  Fixed Nulls instead of separator in SV store - Done
  Not enforcing no single embedded double quote [not done]

## Slide 4: Make Project Documentation more Professional
Redesign README.md [ Done ]
  Compacted main page to be more concise (not long and wordy)
  Break off details into separately linked pages
  Organize the content to be a logical flow for the reader and easy to locate sections.
Start Issues section [not done]
  Move bugs from technical backlog to issues

## Slide 5: Continue to Expand Data Store
Add Support for other Data Stores [ Done ]
  JSON (Document)
  SV (Columnar)
Add Select function [ Done ]
  Fixed Record
  JSON
  SV

## Slide 6: Continue Web Server Interface for current packages
Round out existing web services [ Done ]
  Complete Parse / Schema
Update documentation [ Done ]