## Slide 1: Epipog – Sprint 6 Review Nov. 27 – Dec. 3
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (1 story pts) – 100% done
Add Where Clause (2 story pts) - 25% done
Add command line interface (2 story pt) – 100% done
Total Story Points: 3.5

## Slide 3: Reduce Technical Backlog
Document undocumented packages [ Done ]
  Storage
  DataStore

## Slide 4: Add Where / Sort
Add Where Clause to Data Stores
  Comparison Operators [ done ]
  IN operator
Add 1st level sorting [ not done ]
  Merge Sort
  Insertion Sort
  Quick Sort

## Slide 5: Add Command Line Interface
Add command line utility [ done ]
  Command Option Parsing
  Create/List Collections
  Set DataStore/Storage Type Settings