## Slide 1: Epipog – Sprint 4 Planning Nov. 13 – Nov. 19
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (1 story pt)
Expand Data Model for Semantic Data (3 story pts)
Complete Web Server Interface for current packages (1 story pts)
Complete Data Import Module (3 story pts)
Total Story Points: 8

## Slide 3: Reduce Technical Backlog
Finish Readme for Epipog
  More details on web server interface
Finish e2e Design Diagram

## Slide 4: Expand Data Model for Semantic Data
DataMeta class
  Derive implementations for supported data types
  Add Unit Tests

## Slide 5: Complete Web Server Interface for current packages
Complete Manual Testing of Parse Interface
Complete Adding Methods (and Test) of Schema Interface

## Slide 6: Complete Data Import Module
Add Additional Interfaces for Schemas
  Linked Data
  Schema-less
Connect to Parse and Data packages
  Input moves through Parse to Import
  Import applies Schema
  Convert to Data Model