## Slide 1: Epipog – Development Process/Methodology Nov. 7, 2016
Andrew Ferlitsch

## Slide 2: IP -> Technology -> Product
Phase 1: Create Intellectual Property Concept
Phase 2: Turn IP into Technology
Phase 3 Turn Technology into Product

## Slide 3: Phase 1 : IP Concept
Technologist chooses a concept to explore
  Becomes familiar with the domain
  Researches the domain for opportunity
    Few to no existing products
    No dominant player (Gorilla)
    Little or large gaps in published intellectual property

## Slide 4: Phase 1 : IP Concept (2)
Identifies coarse areas for potential IP
  3/5/7 year
    3 years out
    5 years out
    7 years out
Develops Expertise
  3/6/9 weeks
    3 weeks – able to grasp the domain (breadth)
    6 weeks – deep knowledge in various areas
    9 weeks – expert knowledge in select areas

## Slide 5: Phase 1 : IP Concept (3)
Demonstration
  Develop Prototype that demonstrate concepts
    Potential IP
    Potential Product Configuration/Features
Demo and Pitch to Senior Engineering Management
  Yah or Nay to Proceed
Transition to Technology Phase
  Planning (Marketing) is assigned (Product Owner)
  Project Leader is Assigned

## Slide 6: Phase 2 : Turn IP into Technology
Planning Person selects ‘Features’ to develop
Technologist selects ‘Methodologies’
Project Leader setups up Scrum and acts as Liaison to Business Unit(s)

## Slide 7: Phase 2 : Turn IP into Technology (2)
Timeframe – Typically Lasts maximum of 6 months.
Sprints set to 2 to 3 weeks
  Product Owner sets Features to develop
  Project Leader tracks progress and reports progress to engineering management.
  Technologist develops technology, unit testing (test driven development), oversees technical backlog and reports on risk/mitigation.

## Slide 8: Phase 2 : Turn IP into Technology (3)
Demonstrate Technology that would be productized in 18 month to 3 year window
  18 months, version 1.0
  36 months, version 2.0
Demonstration to Senior/Executive Business Management
  Technology Demonstration
  Feature Review
  Product Roadmap
  Risk/Mitigation

## Slide 9: Phase 2 : Turn IP into Technology (4)
Business Management Makes Yah/Nay decision
Transition to Product Phase
  Product Owner writes overview product specification
  Development Team (outsourced) assigned
  Technologist transfers technology and trains development team
  Intellectual Property is filed with Patent Office
  Project Leader oversees development team
  QA is on-boarded or e2e test development

## Slide 10: Phase 3 : Turn Technology into Product
Business Management Funds the Development
Technologist stays until
  Technology is transferred
  Development team is trained.
  Grace period to make sure all is okay.
Product Owner, Project Leader, QA stay through the product development.