## Slide 1: Epipog – Sprint 2 Review Oct. 29 – Nov. 5
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Initiate Process of Turning IP into Technology – 100%
100K Foot Level e2e Design – 50%
Develop (Define, Code & Test) Complete Data Model – 80%
Develop (Define & Code) Abstract Layer of Data Input – 100+%

## Slide 3: IP into Technology
Completed Setup of Wiki / Scrum Process in Github
  Github Wiki used for sprint documents / technical backlog
  Sprints are 1 week. Review on Saturday, Plan on Sunday.
Selected Development Methodologies
  Java / intellJ for IDE, Node.js for server
  OOP design
  Re-Entrant, Multi-Thread Safe
  Test Driven Development

## Slide 4: e2e Design
Wrote High Level Block Design – specs/stages/Data Pipeline.pptx
Identify Scope of Features – Not Done
Identify Modules / Components – Not Done
Identify Interface and Coupling Methodology – In Progress

## Slide 5: Data Model
Supported Data Types
  Short, Integer, Long
  Float, Double
  Boolean
  Character, String, Fixed Size String
  Time, Date
Abstract & Derived Layer / Operations
  Type, Getters/Setters, Comparison Operators
  Data/Data.java

## Slide 6: Data Model (cont)
Data Store Formats
  Fixed Binary Record (RBDMS)
  Document Oriented (JSON, BSON)
  Column (CSV, PSV)
Data Wrangling
  Implemented in Derived Data classes in method Parse().
Data Linking (Semantic Model)
  Not Started

## Slide 7: Data Input
Reading Input from File
  ReaderMem – file all read into memory
  ReaderLine – read line at a time from storage
  ReaderMapped - memory mapped file
Ejector
  Component for handling ejecting non-parseable records
Parsing Methods
  Character Separated Values (CSV, PSV, TSV)

## Slide 8: Testing
Java Test Drivers
  At least one per component, name _Test<N>.java
  Stored in same location as code.
Data (Data Model)
  100% PASSED
  711 tests
Parse (Data Input)
  100% PASSED
  96 tests