## Slide 1: Epipog – Sprint 3 Planning Nov. 5 – Nov. 12
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (1 story pt)
Expand Data Model for Semantic Data (3 story pts)
Expand Input Parse for Document Oriented (2 story pts)
Start Data Import Module (3 story pts)
Total Story Points: 9

## Slide 3: Reduce Technical Backlog
Update Readme.md for epipog-ip
  How to Download and Compile
  Simple Command Line Usage
Integrate Devlopment Tools
  IntellJ for Java IDE

## Slide 4: Expand Data Model for Semantic Data
DataMeta class
  Define expanded fields and abstract (interface) methods
  Derive implementations for supported data types
  Add Unit Tests

## Slide 5: Expand Data Input for Document Oriented
Add Hierarchical Parser Class
  Support initially JSON
  Define interface how to handle hierarchical data relationships (vs. key/value pairs).
  Support single and multi-document input.
  Add Unit Tests

## Slide 6: Start Data Import Module
Add Import Base Class
Define Interfaces for Collections
Define Interfaces for Schemas
  Predefined
  Dynamic
  Linked Data
  Schema-less