## Slide 1: Epipog – Sprint 4 Review Nov. 13 – Nov. 19
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (1 story pt) – 100%
Expand Data Model for Semantic Data (3 story pts) – 100%
Complete Web Server Interface for current packages (1 story pts) – 100%
Complete Data Import Module (3 story pts) – 75%
Outside of Sprint:
  Start JSON DataStore (1 story pt) – 100%
Completed Story Points: 6

## Slide 3: Reduce Technical Backlog
Finished Readme for Epipog
  More details on web server interface and Gradle build
Expanded e2e Design Diagram

## Slide 4: Expand Data Model for Semantic Data
Semantic Data
  Added Support for Parsing Linked CSV support and retaining (prolog) metadata.
  Added Support in DataStore for DataState Data Model.
  Added Unit Tests
  Updated Sepecifications

## Slide 5: Complete Web Server Interface for current packages
Complete Manual Testing of Parse Interface
Complete Adding Methods (and Test) of Schema Interface

## Slide 6: Complete Data Import Module
Added Additional Interfaces for Schemas
  Linked Data
Connected to Parse and Data packages
  Input moves through Parse to Import
  Import applies Schema
  Convert to Data Model