## Slide 1: Epipog – Sprint 5 Planning Nov. 20 – Nov. 26
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (2 story pts)
Make Project Documentation more Professional (2 story pts).
Continue to Expand Data Store (2 story pts)
Continue Web Server Interface for current packages (2 story pts)
Total Story Points: 8

## Slide 3: Reduce Technical Backlog
Fix [C]SV bugs
  Not enforcing no single embedded double quote
  LinkCSV test case fails
  Nulls instead of separator in SV store

## Slide 4: Make Project Documentation more Professional
Redesign README.md
  Compact main page to be more concise (not long and wordy)
  Break off details into separately linked pages
  Organize the content to be a logical flow for the reader and easy to locate sections.
Start Issues section
  Move bugs from technical backlog to issues

## Slide 5: Continue to Expand Data Store
Add Support for other Data Stores
  JSON (Document)
  SV (Columnar)
Add Select function

## Slide 6: Continue Web Server Interface for current packages
Round out existing web services
  Complete Parse / Schema
Update documentation