## Slide 1: Epipog – Sprint 5 Planning Nov. 20 – Nov. 26
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog (2 story pts)
Make Project Documentation more Professional (2 story pts).
Continue to Expand Data Model for Semantic Data (2 story pts)
Continue Web Server Interface for current packages (2 story pts)
Total Story Points: 8

## Slide 3: Reduce Technical Backlog
Fix [C]SV bugs
  Not enforcing no single embedded double quote
  LinkCSV test case fails
  Nulls instead of separator in SV store

## Slide 4: Make Project Documentation more Professional
Redesign README.md
  Compact main page to be more concise (not long and wordy)
  Break off details into separately linked pages
  Organize the content to be a logical flow for the reader and easy to locate sections.
Start Issues section
  Move bugs from technical backlog to issues

## Slide 5: Continue to Expand Data Model for Semantic Data
Expand Linked CSV Testcases
  Debug and Fix
Design Data Ontology
  How it is represented
  How it is hooked into the pipeline
  Add test cases

## Slide 6: Continue Web Server Interface for current packages
Round out existing web services
  Complete Parse / Schema
Add web services for new packages
  Collection / DataStore
Update documentation