## Slide 1: Epipog – Sprint 9 Planning Dec. 25 – Dec. 31
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Reduce Technical Backlog - NA (0 story pt)
Expand Index Functions ( 2 story pts )
Add Automatic Internal Index (1 story pt)
Implement Where in DataStore and CmdLine (3 story pt)
Total Story Points: 6

## Slide 3: Expand Index Functions
Expand Index for find() and remove() to handle multiple matches.
Add Additional Getter/Setters
  Get All Entries
  Get Name of Index

## Slide 4: Add Automatic Internal Index
Add Automatic Index to DataStore
  Binary Store
  SV Store
  JSON Store
Add Tests

## Slide 5: Implement Where in DataStore and CmdLine
Add Where to Data Store
  Binary Store
  SV Store
  JSON Store
Add Where to CmdLine
Add Rollback and Jump ahead
Test Extensively