## Slide 1: Epipog – Sprint 9 Planning Dec. 25 – Dec. 31
Scrum Master : Andrew Ferlitsch Product Owner: Al Kari

## Slide 2: Sprint Objective
Expand Index Functions ( 2 story pts ) – 100%
Add Automatic Internal Index (1 story pt) – 100%
Implement Where in DataStore and CmdLine (3 story pt) – 100%
Total Story Points: 6

## Slide 3: Expand Index Functions
Expand Index for find() and remove() to handle multiple matches. [DONE]
Add Additional Getter/Setters [DONE]
  Get All Entries
  Get Name of Index

## Slide 4: Add Automatic Internal Index
Add Automatic Index to DataStore [DONE]
  Binary Store
  SV Store
  JSON Store
Add Tests [DONE]

## Slide 5: Implement Where in DataStore and CmdLine
Add Where to Data Store [DONE]
  Binary Store
  SV Store
  JSON Store
Add Where to CmdLine [DONE]
Add Rollback and Jump ahead [DONE]
Test Extensively (100+ TCs) [ DONE]